|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Banjo-1 Wellsite

# Via Newmerella

December 14th 2005

# Banjo-1 Daily Report #8 – December 14th 2005

24 Hour Progress

During the past 24 hours the contractor drilled through the LCM pumped in the previous 24 hours and maintained good returns to 71.5m where complete circulation was lost. The decision was then made by the contractor to abandon Banjo-1 and employ a percussion rig to drill a new hole Banjo-1A to be spudded 2.5m south-west of Banjo-1. The contractor rigged down and left the site today. The percussion rig should arrive on-site tomorrow and drill to approximately 120m before setting 7” casing. The rotary drilling rig will then move over the site and spud Banjo-1A.

Next 24 Hours

With the cable-tool rig on-site Banjo-1A will be drilled to approximately 120m and 7” casing set prior to Spud. Operations with the rotary tool rig will commence on approximately 03 Jan 05.

Ben Edwards

Lakes Oil