LAKES OIL N.L

DAILY DRILLING REPORT

| WELL : | Boundary creek-2 | REPORT No. : | 1 | DFS: |  | DATE : | 10-Oct-05 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2400 DEPTH : | 43.00m | LAST DEPTH : | 15.00m | 24 HR PROGRESS : | 28.00m | PTD : | 2500m |
| TOTAL FUEL : |  | FUEL USAGE : |  | DAYCOST : $ | 211,760 | CUM. COST : $ | 211,760 |
| 0600 OPS : | Wait on loss circulation material ( total losses of drilling mud from 43.00m to 45.00m) |
| Next 24 hr OPS: | Replenish loss circulation material on site then treat loss zone and drill ahead with 311mm bit to Casing depth of 249m |
| Site Personnel: | Lakes 3- A.M.C 1- Mud logger 2- Hunt Energy 1 |

| BIT INFORMATION |  | OPS BREAKDOWN |  | MUD PROPERTIES |
| --- | --- | --- | --- | --- |
| Bit Number | 1 Re-Run |  |  | Drilling | 4.00 |  | Density | Spud Mud | ppg |
| Size (mm) | 311 |  |  | Tripping |  |  | Viscosity |  | Sec |
| Make | BBL |  |  | Surveys |  |  | PV @ Deg C |  | Deg C |
| Type | M-22 |  |  | Rigging up | 19.00 |  | YP lbs/100 ft 2 |  | Lbs/100ft |
| IADC Code | 1-1-7 |  |  | Slip and cut block line |  |  | API Filtrate |  | m/30min |
| Serial Number | 6093062 |  |  | Circulate and clean hole | 1.00 |  | Gels lbs/100 ft 2 |  |  |
| Nozzles (32) | 18-18-18 |  |  | Cement casing |  |  | Cake 32nds/ in |  |  |
| Depth in (m) | 15.00 |  |  | Rig repair |  |  | Sand |  | % Vol |
| Depth out (m) |  |  |  | Surveys |  |  | Solids |  | % Vol |
| Total Metres | 28 |  |  | Run Casing |  |  | Hardness Ca mg/l |  |  |
| Hours | 3 |  |  | Rig Service |  |  | KCL Concentration |  | % by wt |
| WOB (kg) | 1000 |  |  | BOP test FIT |  |  | Chlorides |  | Mg/l |
| RPM | 60 |  |  | Drill out Cmt |  |  | Methyl Blue |  | Ppb equiv |
| Condition |  |  |  | Logging |  |  | K+ |  | Mg/l |
| Impact Force |  |  |  | W.0.C |  |  | Daily Cost $ | 2,260 |
| Jet Velocity |  |  |  | DST |  |  | Cum Cost $ | 2,260 |
| B.H.A.: |  |
| HOURLY OPERATIONS SUMMARY (0000 – 2400) |  | SURVEYS |  | CHEMICALS USED |
| From | To | Operation |  |  | ° at |  | m |  | Type | Amount |
| 00:00 |  | Contractor Drilled and installed Rathole and Mouse |  |  | ° at |  | m |  | Ausgel | 97 |
|  | 19:00 | Hole socks then continued to rig up |  |  | ° at |  | m |  | Caustic | 2 |
| 19:00 |  | Spud hole with 311 mm Bit and drilled from 15m |  |  | ° at |  | m |  | Kwikseal | 24 |
|  | 22.00 | to 42m then lost all mud returns ( Coal formation ) |  |  | ° at |  | m |  |  |  |
| 22.00 |  | Mixed Hi-Viscosity mud and Lost circulation |  |  | ° at |  | m |  |  |  |
|  | 23:00 | material pills and spotted same across thief zone |  |  | ° at |  | m |  |  |  |
| 23:00 |  | Drilled 311mm hole from 42m to 43m and treated |  |  | ° at | 1713 | m |  |  |  |
|  | 24:00 | Mud losses |  |  |  |  |
|  |  |  |  | PUMP 1 |  | PUMP 2 |
|  |  |  |  | Liner | 140 | mm |  | Liner | 140 | mm |
|  |  |  |  | Pressure | 700 | kPa |  | Pressure | 10,500 | KPa |
|  |  |  |  | A.V. DP |  | m/min |  | A.V. DP |  | m/min |
|  |  |  |  | A.V. DC |  | m/min |  | A.V. DC |  | m/min |
|  |  | Hunt Energy Rig on day rate from Spud at 19:00hrs |  | SPM |  |  | SPM |  |
|  |  | 23 Joints of 9.625inch Casing on site |  | GPM |  |  | GPM |  |
|  |  |  |  | CEMENT DATA |  | LAST CASING |
|  |  |  |  | Sacks | 20 |  | Size | 340mm |  |
|  |  |  |  | Class |  |  | Weight | 71.43 | Kg/m |
|  |  |  |  | % |  |  |  | Grade | K-55 |  |
|  |  |  |  | % |  |  |  | Connection | Buttress |  |
|  | JSA |  |  | % |  |  |  | Joints | 1 |  |
|  | JSA |  |  | % |  |  |  | Length | 12.00 | m |
| Days since | LTA |  |  |  |  |  | Shoe |  | m |

,66