LAKES OIL N.L.

A.C.N. (004 247 214)

Boundary Creek No.2		PEP 157

DAILY REPORT No.12	Date: 22 OCT 05

24 Hour Progress

At 6am this morning Baker Atlas were continuing to run the rotary sidewall coring tool. During the past 24 hours the contractor finished pulling out of the hole prior to Baker Atlas rigging up to run logs. Suite 1 Run 1 (DLL/MLL/GR/SP/XMAC ELITE) was run and Suite 1 Run 2 (RCOR/GR) was run in the hole and sidewall cores were being cut.

Next 24 Hours

Continue cutting sidewall cores before rigging down Baker Atlas. On completion of logging the contractor will run in the hole and circulate the hole clean before laying out the 4.5” drill string and running and cementing 7” casing.

Ben Edwards

Lakes Oil