|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

October 28th 2005

# Boundary Creek-2 Daily Report # 18 – October 28th 2005

24 Hour Progress

At 6am this morning the contractor was drilling ahead in 156mm hole at a depth of 1282m having drilled 38m since running back into the hole after changing the BHA to try and remedy the increasing deviation. After tripping out of the hole and removing the near-bit stabiliser from the BHA to increase the pendulum effect on the drilling assembly. The bit was tripped back into the hole and drilled ahead with less WOB and increased RPM to allow the bit to lowside the hole and reduce the deviation. After drilling 17m a survey was run showing the deviation had increased slightly to 7º indicating the build in deviation was decreasing. Another survey taken at 1282m showed the deviation had decreased slightly to just under 7º indicating that the build in deviation had stopped and was beginning to decrease. The cuttings also indicate that the bit dropped out of the fault zone around 1273m with an increase in claystone and coal and a decrease in the hydro-thermally altered fault fill material. Up to 2 units of gas was recorded from the coal just below the fault, no fluorescence has been noted.

Next 24 Hours

Continue to drill ahead in 156mm hole with increasing WOB to the next survey point to confirm the exit from the fault then drill ahead to TD.

Tim O’Brien

Lakes Oil