|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

October 29th 2005

# Boundary Creek-2 Daily Report # 19 – October 29th 2005

24 Hour Progress

At 6am this morning the contractor was running a survey at a depth of 1397m having drilled 115m of 156mm hole in the past 24 hours. A survey taken at 1358m showed a build in deviation to 8º and it was decided to reduce the weight on the bit and increase RPM. Trace-2 units of gas (C1 100%, C2+ 0%) has been recorded, no oil fluorescence has been observed in the past 24 hours.

Next 24 Hours

Upon results of survey a decision will be made to continue drilling ahead in 156mm hole to TD or to pull out of the hole and change the BHA before drilling ahead to TD.

Ben Edwards

Lakes Oil