|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

October 31st 2005

# Boundary Creek-2 Daily Report # 21 – October 31st 2005

24 Hour Progress

At 6am this morning the contractor was drilling 156mm hole at a depth of 1456m having drilled 32m in the past 24 hours. The contractor drilled to 1456m before drilling out of the hole to change the bit and running back into the hole to continue drilling. Total gas has ranged from trace-1 unit (C1 100%, C2+ 0), no oil fluorescence has been observed in the past 24 hours.

Next 24 Hours

Continue drilling ahead in 156mm hole to TD.

Ben Edwards

Lakes Oil