|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 2nd 2005

# Boundary Creek-2 Daily Report # 23 – November 2nd 2005

24 Hour Progress

At 6am this morning the contractor was drilling 156mm hole at a depth of 1598m having drilled 50m in the past 24 hours. The contractor drilled from 1548m-1581m before changing the bit and drilling ahead. A deviation survey taken at 1578m indicated a bottom hole deviation of 9.5°. Total gas has ranged from trace-2 units (C1 100%, C2+ 0), no oil fluorescence has been observed in the past 24 hours.

Next 24 Hours

Continue drilling ahead in 156mm hole to TD.

Ben Edwards

Lakes Oil