|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 8th 2005

# Boundary Creek-2 Daily Report # 29 – November 8th 2005

24 Hour Progress

At 6am this morning the contractor was pulling out of the hole due to a low penetration rate having drilled 76m of 156mm hole to a depth of 1974m. During the past 24 hours the contractor continued running in the hole and drilled 76m before taking a survey indicating a hole deviation of 8˚ and a bottom hole temperature of 63.5˚. The contractor then began pulling out of the hole to change the bit. Total gas has ranged from trace-1 unit (C1 100%, C2+ 0), no oil fluorescence has been observed in the past 24 hours.

Next 24 Hours

Continue pulling out of the hole before changing the bit and drilling ahead in 156mm hole to TD.

Ben Edwards

Lakes Oil