|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 9th 2005

# Boundary Creek-2 Daily Report # 30 – November 9th 2005

24 Hour Progress

At 6am this morning the contractor was circulating the hole clean at a depth of 1974m. During the past 24 hours the contractor completed pulling out of the hole with one cone missing from the drilling bit. The contractor then ran in the hole with a reverse circulation junk sub and retrieved the missing cone. A new 156mm drilling bit was then ran in the hole and the contractor began circulating the hole clean. No new formation has been drilled in the past 24 hours.

Next 24 Hours

Continue circulating the hole before drilling ahead in 156mm hole to TD.

Ben Edwards

Lakes Oil