|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 20th 2005

# Boundary Creek-2 Daily Report # 41 – November 20th 2005

24 Hour Progress

At 6am this morning Baker Atlas was re-rigging up the Expertest VSP survey tool and preparing to run it into the hole to complete the survey which was stopped yesterday due to tool failures. The VSP survey tool was run in the hole and successfully recorded the test shots and 16 shots at 15m intervals from TD before the motor in the tool failed. The tool was pulled out of the hole and replaced with the backup tool which was run into the hole. The backup tool recorded one shot before experiencing electrical problems and was pulled out of the hole. The Baker Atlas MREX tool was rigged up and run into the hole while the VSP survey tool was being repaired. The MREX tool was being run over the same intervals as the STAR/CBIL tools when it failed having logged 70m of the second interval. The tool was pulled out of the hole and inspected but could not be repaired on site. The Expertest VSP survey tool was run back into the hole to complete the VSP survey.

Next 24 Hours

Complete the Expertest VSP survey tool with a total of approximately 38 more shots to fire prior to running the Baker Atlas RCOR tool.

Tim O’Brien

Lakes Oil