|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 21st 2005

# Boundary Creek-2 Daily Report # 42 – November 21st 2005

24 Hour Progress

At 6am this morning Baker Atlas were running the RCOR/GR tool, cutting the last sidewall core. During the past 24 hours the Expertest VSP survey tool was run in the hole and shots were fired from 2193m to surface to successfully complete the survey. Baker Atlas then rigged up the RCOR/GR tool and cut four rotary sidewall cores before pulling out of the hole due to a reading failure. The tool was then run back in the hole to cut sixteen more cores, with fifteen having been cut at 6am this morning.

Next 24 Hours

Complete running the RCOR/GR tool and recover sidewall cores. Run in the hole with replacement MREX tool which is due to arrive on site this morning and complete MREX runs. Lay out drill collars and drill pipe in preparation to set cement plug across the shoe.

Ben Edwards

Lakes Oil