|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 22nd 2005

# Boundary Creek-2 Daily Report # 43 – November 22nd 2005

24 Hour Progress

At 6am this morning Baker Atlas was rigging up their new NMR tool in preparation for running it into the hole to complete the logging run which was halted due to the failure of the original tool. The RCOR tool was successfully run with 18 cores being recovered before the tool was rigged down and the drill collars and 400m of drillpipe was layed out while waiting for the replacement NMR tool to arrive. Once the NMR tool had arrived it was calibrated and made ready to run into the hole.

Next 24 Hours

Run in the hole with the replacement NMR tool and complete the logging run over the intervals 1650-1700m and 1120-1320m. A decision will then be made on whether to plug and suspend the well or drill on.

Tim O’Brien

Lakes Oil