|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Boundary Creek-2 Wellsite

# via Longford

November 24th 2005

# Boundary Creek-2 Daily Report # 45 – November 24th 2005

24 Hour Progress

At 6am this morning the contractor rigging down after the rig was released at midnight. The surface plug was pumped from 132m to surface before the remaining pipe was layed out along with the Kelly and mousehole, the BOP was removed with a suspension cap put over the hole and the tanks were dumped before the rig was released.

Next 24 Hours

Continue rigging down, send off all the rental equipment and secure the site.

Tim O’Brien

Lakes Oil