LAKES OIL N.L.

A.C.N. (004 247 214)

Boundary Creek No.2		PEP 157

DAILY REPORT No.5	Date: 15 OCT 05

24 Hour Progress

At 6am this morning the contractor was installing the BOP’s having drilled 41m of 311mm hole to a depth of 261m in the past 24 hours. 240mm casing was run to 258m and cemented in place. Background gas of 0-1 units (C1 100%, C2+ 0) has been observed from 227-261m, no oil fluorescence has been observed in the past 24 hours.

Next 24 Hours

Continue installing BOP’s and pressure test the BOP’s prior to picking up the 216mm drilling assembly, drilling 4m of new hole, performing a FIT and drilling ahead in 216mm hole.

Ben Edwards

Lakes Oil