LAKES OIL N.L.

A.C.N. (004 247 214)

Boundary Creek No.2		PEP 157

DAILY REPORT No.6	Date: 16 OCT 05

24 Hour Progress

At 6am this morning the contractor was picking up the Kelly in preparation to drill out the cement track in 216mm hole. During the past 24 hours the contractor has completed nippling up the BOP’s, pressure tested the BOP’s and tagged the top of the cement at 249m.

Next 24 Hours

Drill out the cement track, change over the mud system, drill three meters of new hole, perform FIT and drill ahead in 216mm hole.

Ben Edwards

Lakes Oil