DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 20, 2006

| RIG 453 | 215 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 215 | 647 |
| ISS | 203 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: December 20, 2006

Supervisor:	Bennett, James M

Steel, George A

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 1.3 | AFE Cost/Days: | $1,967,822 |
| Daily Cost: | $164,151 |  |  |
| Total Cost: | $245,902 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM. Continue to prepare to skid rig west to well A2. Remove landings and walkways. Remove scaffolding. Store excess equipment. Re-arrange deck for boat. Skid to well A2. Tie down and secure rig. reinstate walkways, scaffold, stairs, and access ways. R/up slick line equipment and install high pressure house to well head. Service Far Scandia from 15:15 hrs to 16:15 hrs. |
| Current: | R/up slick line equipment |
| Planned: | Bleed down PA. kill well w/ sea water. Take control of TRSSV. |