DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 04, 2006

| RIG 453 | 169 | 363 |
| --- | --- | --- |
| CAMERON | 1644 | 1644 |
| HALLIBURTON | 3431 | 3431 |
| SCHLUMBERGER | 2373 | 2373 |
| ISDL | 169 | 647 |
| ISS | 158 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 04, 2006

Supervisor:	Bareswill, J.R. (Dicky)

Campbell, Glenn R.

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 3 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,336 |  |  |
| Total Cost: | $502,109 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Conduct hazard hunts. Scope down mast. Back reeve drilling line. Secure blocks & l/out crown. Prepare to skid to final rig down position. R/d mud cleaner & shale shakers. Prepare backloading. |
| Current: | Prepare A-frame to be layed out. |
| Planned: | L/out A-frame & shale shakers. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 05, 2006

| RIG 453 | 170 | 363 |
| --- | --- | --- |
| CAMERON | 1645 | 1645 |
| HALLIBURTON | 3432 | 3432 |
| SCHLUMBERGER | 2374 | 2374 |
| ISDL | 170 | 647 |
| ISS | 159 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 05, 2006

Supervisor:	Bareswill, J.R. (Dicky)

Campbell, Glenn R.

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 4 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,336 |  |  |
| Total Cost: | $665,445 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Conduct hazard hunts. Remove A-frame. Backload mast sections to CBA. Skid rig to final rig down position. Rig down & strip BOP's. Continue to rig down rig floor. Howco continue to rig down bulk plant & equipment. Geoservices complete rig down & pack up mud logging equipment. |
| Current: | Rig down rig floor & BOP's. |
| Planned: | Continue rig down of rig floor, drillers roof & BOP bay. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 06, 2006

| RIG 453 | 171 | 363 |
| --- | --- | --- |
| CAMERON | 1646 | 1646 |
| HALLIBURTON | 3433 | 3433 |
| SCHLUMBERGER | 2375 | 2375 |
| ISDL | 171 | 647 |
| ISS | 160 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 06, 2006

Supervisor:	Bareswill, J.R. (Dicky)

Campbell, Glenn R.

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 5 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $828,511 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Conduct start of shift hazard hunts. Complete removing BOP's to mounting plate. Rig down cattleyard & bulk plant - backload P-tanks to BBMT. L/out BOP trolley & lifting gear for return for inspection. L/out air receiver, manrider, drill line spooler, drillers roof, rig floor wind deflectors, gas buster & south rig floor extension. Continue rigging down rig floor & mud system. Service work boats - prepare backloading. |
| Current: | Rig down on rig floor. Prepare backloading. |
| Planned: | Rig down rig floor wing baskets, rig floor & mud system. |