DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 22, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 217 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 217 | 647 |
| ISS | 205 | 2357 |

Well: HLA_A2A

Rig/Contractor: 	Rig 453	Report Date: December 22, 2006

Supervisor:	Bareswill, J R (Dicky)

Steel, George A

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 3.33 | AFE Cost/Days: | $1,967,822 |
| Daily Cost: | $211,719 |  |  |
| Total Cost: | $634,845 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2A |
| --- | --- |
| Management Summary: | PTSM’s. Remove tree, test bops offline on test stump, terminate/remove control line block, install riser-dsa, N/u bops-reroute choke line. |
| Current: | N/U Bops |
| Planned: | Function/shell test Bops/R/u W/I |