DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 27, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 222 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 222 | 647 |
| ISS | 210 | 2357 |

Well: HLA_A2A

Rig/Contractor: 	Rig 453	Report Date: December 27, 2006

Supervisor:	Bareswill, J R (Dicky)

Steel, George A

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 8.33 | AFE Cost/Days: | $1,967,822 |
| Daily Cost: | $200,535 |  |  |
| Total Cost: | $1,702,467 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2A |
| --- | --- |
| Management Summary: | WOW, offloaded 2 3/8" tbg from M/V Far Scandia, Measure-tbg, p/u tbg guide on 2 3/8" tbg, RIH with 125 jts, x/o, 4" dp to 5am depth of 1232m. |
| Current: | TIH with 4" x 2/3" tbg |
| Planned: | CBU, Set P&A plug 1 |