DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 30, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 225 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 225 | 647 |
| ISS | 213 | 2357 |

Well: HLA_A4

Rig/Contractor: 	Rig 453	Report Date: December 30, 2006

Supervisor:	Bareswill, J R (Dicky)

Steel, George A

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 11.33 | AFE Cost/Days: |  |
| Daily Cost: |  |  |  |
| Total Cost: |  | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2A |
| --- | --- |
| Management Summary: | N/D Bops, removed B section, installed casing transport hooks, installed 7 5/8” casing rams below mud cross. Shell Test bops to 300/3000 psi., Cut at 718m, speared and Pooh with 30jts of 7 5/8” casing at report time. |
| Current: | L/D 7 5/8” casing. |
| Planned: | RIH to 722m, Set sidetrack plug. |