|  | LAKES OIL N.L. (A.C.N. 004 247 214) | Registered Office: Level 11, 500 Collins Street, Melbourne, Vic. 3000 | P.O. Box 300, Collins St. West Melbourne, Vic. 8007 Phone: (03) 9629 1566 Fax: (03) 9629 1624 |
| --- | --- | --- | --- |

# Loy Yang-2 Wellsite

# via Traralgon

March 9th 2006

# Loy Yang-2 Daily Report # 4 – March 9th 2006

24 Hour Progress

At 6am this morning the contractor was preparing to reverse circulate the DST string of its contents. Core #1 was recovered to surface with 2m of core retrieved from the core barrel, approximately 23% recovery of total core cut. The 156mm (6-1/8”) drilling assembly was run into the hole and the hole was drilled to a depth of 450m where the drilling assembly was pulled from the hole to allow the DST string to be run to test an oil show encountered over the interval 446-448m. The oil show was encountered in an open calcite lined fracture interval and was represented by a dull to bright patchy medium yellow fluorescence which gave a weak pale yellow crush cut. The off bottom DST was run over the interval 440-450m

Next 24 Hours

Continue to reverse circulate the DST string to retrieve the contents before laying out the DST tools and picking up the core barrel to cut Core #2.

Tim O’Brien

Lakes Oil