LAKES OIL N.L

DAILY DRILLING REPORT

| WELL : | Loyang-2 | REPORT No. : | 1 | DFS: | 0.25 | DATE : | 5-03-2006 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2400 DEPTH : | 220m | LAST DEPTH : | 220m | 24 HR PROGRESS: |  | PTD : |  |
| TOTAL FUEL : | 11,800 | FUEL USAGE : | 500 | DAYCOST : $ | 13,493 | CUM. COST : $ | 535,583 |
| 0600 OPS : | Completing installation of BOP |
| Next 24 Hrs Op | Test the Bind Rams- Pick up the 156mm Bit and drilling assembly – Run in hole then test rest of BOP- Drill out Shoe –Drill ahead |
| Site Personnel: | Lou DeVattimo - Supervisor |

| BIT INFORMATION |  | OPS BREAKDOWN |  | MUD PROPERTIES |
| --- | --- | --- | --- | --- |
| Bit Number |  |  |  | Drilling |  |  | Density |  | S.G. |
| Size (mm) |  |  |  | Tripping |  |  | Viscosity |  | Sec |
| Make |  |  |  | Surveys |  |  | Water Loss |  | Cc |
| Type |  |  |  | Rigged up | 18.00 |  | pH |  | Strip |
| IADC Code |  |  |  | Testing/tools |  |  | Filter Cake |  | 32 nd |
| Serial Number |  |  |  | Circulate Sample |  |  | PV / YP |  | Cp/lb/100’ |
| Nozzles (32) |  |  |  | Casing |  |  | Gels |  | S/m |
| Depth in (m) |  |  |  | Cementing |  |  | Sand |  | % Vol |
| Depth out (m) |  |  |  | Surveys |  |  | Solids |  | % Vol |
| Total Metres |  |  |  | Circulate & Condition |  |  | Oil |  | % Vol |
| Hours |  |  |  | Rig Service/slip & cut |  |  | K+ |  | Mg/l |
| WOB (kg) |  |  |  | Rig up bop | 6.00 |  | Chlorides |  | Mg/l |
| RPM |  |  |  | Drill out Cmt |  |  | PHPA |  |  |
| Condition |  |  |  | Breakdown kelly |  |  | KCL | % |  |
| Impact Force |  |  |  | Wait On Cement |  |  | Daily Cost $ | 5764 |
| Jet Velocity |  |  |  | Test BOPs |  |  | Cum Cost $ | 5764 |
| B.H.A.: |  |
| HOURLY OPERATIONS SUMMARY (0000 – 2400) |  | SURVEYS |  | CHEMICALS USED |
| From | To | Operation |  |  | ° at |  | m |  | Type | Amount |
| 0000 |  | Contractor continued rigging up , then drilled rathole |  |  | ° at |  | m |  | Barazan-D Plus | 3 |
|  | 18:00 | and mousehole |  |  | ° at |  | m |  | Dextrid LTE | 13 |
| 18:00 |  | Contractor on day rate Payroll @ 18:00hrs |  |  | ° at |  | m |  | PAC-L | 4 |
|  | 24:00 | Install the BOP |  |  | ° at |  | m |  | N-VIS Plus | 17 |
|  |  |  |  |  | ° at |  | m |  | KCL Tech | 22 |
|  |  |  |  |  | ° at |  | m |  | Baracide | 1 |
|  |  |  |  |  | ° at |  | m |  | Potassium Hyd | 1 |
|  |  |  |  | PUMP 1 |  | PUMP 2 |
|  |  | 244.48mm Casing at 27.50m |  | Liner |  | mm |  | Liner |  | mm |
|  |  | 177.80mm Casing set at 220.00m from RKB |  | Pressure |  | kPa |  | Pressure |  | KPa |
|  |  | Cemented by Halliburton 28-02-2006 |  | A.V. DP |  | m/min |  | A.V. DP |  | m/min |
|  |  |  |  | A.V. DC |  | m/min |  | A.V. DC |  | m/min |
|  |  | Drilltec drilled the first section of this well |  | SPM |  |  | SPM |  |
|  |  | Casing was run using Crane and Weatherford crew |  | LPM |  |  | LPM |  |
|  |  |  |  | CEMENT DATA |  | LAST CASING |
|  |  |  |  | Sacks Halliburton |  |  | Size | 177.80 | mm |
|  |  |  |  | Class Bulk |  |  | Weight | 38.69 | Kg/m |
|  |  |  |  | % |  |  |  | Grade | N-80 |  |
|  |  |  |  | % |  |  |  | Connection | Buttress |  |
|  |  |  |  | % |  |  |  | Joints | 18 |  |
|  |  |  |  | % |  |  |  | Length | 216.00 | m |
| Days since | LTA | 556 |  | Av. Wt |  |  | Shoe | 220m from RKB | m |

,66