LAKES OIL N.L.

A.C.N. (004 247 214)

Patrobus No.1		PEP 155 (east)

DAILY GEOLOGICAL REPORT No. 7	Date: 29 Sep 05

Depth: 82m		Progress: 34m		Days from Spud: 23

Rig:			Drilltec		GL(ASL):		31.55m

Drilling Rep:	Tim O’Brien	RT (AGL):		1.55m

Geologist:		Ingrid Campbell	Last Casing:	152mm at 48m

Comments: Move back on site with Drilltec rig, continue drilling

| Interval (mRT) | Hydrocarbon Show Summary | Gas |
| --- | --- | --- |
| 48-82 | No show | Nil |

| Formation Tops: | Prognosed (mRT) | Actual٭ (mRT) | Actual٭ (mSS) | Difference٭ (High/Low) |
| --- | --- | --- | --- | --- |
| Pleistocene dune deposit | Absent | 1.55 | +33.1 | - |
| Haunted Hills Gravel | 1.55 | 36 | -4.45 | 34.45 Low |
| Jemmy’s Point Formation | 15 | 45 | -12.9 | 30 Low |
| Gippsland Limestone | 50 |  |  |  |
| Lakes Entrance Formation | 190 |  |  |  |
| Colquhuon Gravels | 360 |  |  |  |
| Granite Basement | 400 |  |  |  |
| Total Depth | 600 |  |  |  |

٭Provisional, based on mudlog

LAKES OIL N.L.

A.C.N. (004 247 214)

Patrobus No.1		PEP 155 (east)

DAILY GEOLOGICAL REPORT No. 7

Lithological and Fluorescence Description

| Interval (m) | Description |
| --- | --- |
| 048-082 | JEMMY’S POINT FORMATION Limestone (100%) LIMESTONE: white-very light grey, medium-coarse grained, fossiliferous, bryozoa, crinoids, shell fragments, very fine-no visible matrix, soft, moderate-good visual porosity, no show. |

LAKES OIL N.L.				CUTTINGS DESCRIPTIONS

WELL NAME: 		Patrobus No.1		DATE 29 SEP 05

GEOLOGIST:		Ingrid Campbell		PAGE:	1

| Interval (m) | % | Description |
| --- | --- | --- |
| 048-051 | 90 | LIMESTONE: grey-white, fossiliferous, bryozoa, crinoids, shell fragments, fine-very fine grained matrix, soft. |
|  | 10 | UNCONSOLIDATED GRAVEL: medium-coarse grained, poorly sorted, subangular-subrounded quartz, granitic, metamorphic, volcanics |
| 051-054 | 100 | LIMESTONE: white, fossiliferous, bryozoa, crinoids, shell fragments, no visible matrix, soft. |
| 054-057 | 100 | LIMESTONE: A/A |
| 057-060 | 100 | LIMESTONE: A/A |
| 060-063 | 100 | LIMESTONE: A/A rare gravel particles (cavings) |
| 063-066 | 100 | LIMESTONE: A/A |
| 066-069 | 100 | LIMESTONE: A/A |
| 069-072 | 100 | LIMESTONE: A/A |
| 072-075 | 100 | LIMESTONE: A/A |
| 075-078 | 100 | LIMESTONE: A/A |
| 078-081 | 100 | LIMESTONE: A/A |