LAKES OIL N.L.

A.C.N. (004 247 214)

Patrobus No.1		PEP 155 (east)

DAILY REPORT No. 7	Date: 30 Sep 05

24 Hour Progress

At 6am this morning the contractor was preparing to continue drilling in 4.5” hole having progressed 34m in the past 24 hours. The Drilltec rig arrived back on site 2 days ago and after rigging up began drilling past the casing point yesterday morning.

Next 24 Hours

Continue drilling 4.5” hole towards approximately 200m before running and cementing the intermediate casing and coring to TD.

Ben Edwards

Lakes Oil