DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 17, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 291 | 363 |
| --- | --- | --- |
| CAMERON | 5544 | 5543 |
| HALLIBURTON | 3366 | 3365 |
| SCHLUMBERGER | 2146 | 23 |
| ISDL | 291 | 647 |
| ISS | 79 | 2366 |

Well: WKF_W21A

Rig/Contractor: 	Rig 453	Report Date: August 17, 2006

Supervisor:	Campbell, Glen R

Davis, Brian

| AFE Number: | L0501G658 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 2.0 | AFE Cost/Days: | $5,120,000 |
| Daily Cost: | $340,517 |  |  |
| Total Cost: | $547,808 | Planned MD/TVD: | 2564.00/2403.00 |
| Casing Size: |  | Actual MD/TVD: | 1056.00/955.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W21A |
| --- | --- |
| Management Summary: | Circ & conduct PIT. 11.4 ppg EMW. RIH to TD. Drill 8½" hole to 1015m. Held Pit Drills. Circ hole clean. Wiper trip to shoe. Drill 8½" hole to 1043m. Circ, Replace pony rod & hyd seals #1 pump. Drill 8½" Hole to 1056m. |
| Current: | Drilling 8½" Hole @ 1056m. |
| Planned: | Drill & Survey 8½" Production Hole. |