DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS October 20, 2006

| RIG 453 | 155 | 363 |
| --- | --- | --- |
| CAMERON | 1630 | 1630 |
| HALLIBURTON | 3418 | 3418 |
| SCHLUMBERGER | 2359 | 2359 |
| ISDL | 155 | 647 |
| ISS | 144 | 2357 |

Well: WKF_W23A

Rig/Contractor: 	Rig 453	Report Date: October 20, 2006

Supervisor:	Stead, Cory

Steel, George A.

| AFE Number: | L0501G660 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 9.2 | AFE Cost/Days: | $5,948,157 |
| Daily Cost: | $215,725 |  |  |
| Total Cost: | $1,956,510 | Planned MD/TVD: | 3339.00/2797.24 |
| Casing Size: |  | Actual MD/TVD: | 3170.00/2267.69 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W23A |
| --- | --- |
| Management Summary: | Circulate & condition mud. Drill, steer & survey 8½" hole from 2761m to 3170m. Service rig. Held BOP drills. |
| Current: | Drill, steer & survey 8½" hole at 3170m. |
| Planned: | Drill, steer & survey 8½" hole. |