DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 02, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 276 | 363 |
| --- | --- | --- |
| CAMERON | 5529 | 5534 |
| HALLIBURTON | 3351 | 3350 |
| SCHLUMBERGER | 2131 | 2130 |
| ISDL | 276 | 647 |
| ISS | 64 | 2359 |

Well: WKF_W8

Rig/Contractor: 	Rig 453	Report Date: August 02, 2006

Supervisor:	Basset, Anthony A

Steel, George A

| AFE Number: | 40000455 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 1.3 | AFE Cost/Days: | $1,589,300 |
| Daily Cost: | $175,171 |  |  |
| Total Cost: | $210,197 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W8 |
| --- | --- |
| Management Summary: | Continue with rig skid operations. Skid bottom package west, skid top package north, rotate BOP's, skid to well centre. R/up w/line BOP, riser & lubricator. P/test same. Prepare to bullhead well. |
| Current: | Preparing to bullhead well. |
| Planned: | Water out well, set BPV, n/down tree, n/up BOP. |