DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 03, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 277 | 363 |
| --- | --- | --- |
| CAMERON | 5530 | 5535 |
| HALLIBURTON | 3352 | 3351 |
| SCHLUMBERGER | 2132 | 2131 |
| ISDL | 277 | 647 |
| ISS | 65 | 2360 |

Well: WKF_W8

Rig/Contractor: 	Rig 453	Report Date: August 03, 2006

Supervisor:	Basset, Anthony A

Steel, George A

| AFE Number: | 40000455 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 2.3 | AFE Cost/Days: | $1,589,300 |
| Daily Cost: | $186,233 |  |  |
| Total Cost: | $396,430 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W8 |
| --- | --- |
| Management Summary: | Bullhead well, w/line pull SSSV & set 2.313" XN plug @ 2404m. Pull lower CGLV @ 1635m & water well out. Install DGLV @ 1635m. P/test tbg to 1000psi & PA to 500psi, solid. N/d w/line, n/up riser/BOP. Prep to changeout annular.. |
| Current: | Changing out annular rubber. |
| Planned: | Change out annular rubber, p/test, unjay tbg & POOH to SSSV. |