DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 07, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 250 | 363 |
| --- | --- | --- |
| CAMERON | 5502 | 5520 |
| HALLIBURTON | 3324 | 3323 |
| SCHLUMBERGER | 2104 | 2103 |
| ISDL | 250 | 647 |
| ISS | 39 | 2346 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: July 07, 2006

Supervisor:.	Campbell, Glenn R.

Steed, Cory

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 16.5 | AFE Cost/Days: | $4,208,000 |
| Daily Cost: | $211,974 |  |  |
| Total Cost: | $3,418,923 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | RIH w/ logging BHA to 3425m. Wash to 3450m. P/U to 3393m & deploy logging tools. Log OOH from 3447m to 3138m. POOH to 1844m. Log OOH to 1528m. POOH to 293m. POOH & L/out logging BHA. M/U cleanout BHA & RIH to 745m. Held trip drills. |
| Current: | RIH w/ cleanout BHA at 745m. |
| Planned: | RIH to TD. Perform wiper trip. POOH. R/U & run 7" casing. |