DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS July 11, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 254 | 363 |
| --- | --- | --- |
| CAMERON | 5506 | 5524 |
| HALLIBURTON | 3328 | 3327 |
| SCHLUMBERGER | 2108 | 2107 |
| ISDL | 254 | 647 |
| ISS | 43 | 2349 |

Well: WKF_W31A

Rig/Contractor: 	Rig 453	Report Date: July 1, 2006

Supervisor:.	Campbell, Glenn R.

Steed, Cory

| AFE Number: | L0501G655 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 20.2 | AFE Cost/Days: | $7,100,000 |
| Daily Cost: | $226,192 |  |  |
| Total Cost: | $4,482,078 | Planned MD/TVD: | 3438.00/2363.00 |
| Casing Size: |  | Actual MD/TVD: | 2794.00/1942.36 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31A |
| --- | --- |
| Management Summary: | Install casing slip. Rough cut & dress casing. N/D BOP's. /U tubing head spool - void test to 3000 psi/15 mins. /U BOP's & riser. Shell test riser & BOP's to 300/3000 psi. est 7" casing to 3000 psi/15 mins. Transfer to Completions. |
| Current: | Drilling Ops complete. Trans to Completion Rpt. |
| Planned: | Drilling Ops complete. Trans to Completion Rpt |