DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS June 21, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 234 | 363 |
| --- | --- | --- |
| CAMERON | 5489 | 5511 |
| HALLIBURTON | 3311 | 3310 |
| SCHLUMBERGER | 2091 | 2090 |
| ISDL | 234 | 647 |
| ISS | 26 | 2337 |

Well: WKF_W31

Rig/Contractor: 	Rig 453	Report Date: June 21, 2006

Supervisor:.	Campbell, Glenn R.

Davis, Brian.

| AFE Number: | L0501G656 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 4.4 | AFE Cost/Days: | $1,000,000 |
| Daily Cost: | $126,528 |  |  |
| Total Cost: | $811,977 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 3729.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W31 |
| --- | --- |
| Management Summary: | Circulate. Mix & pump cement kickoff plug from 1373 to 1270m. POH to 1120m & reverse circ. POH to surface. Change over to Drilling AFE. Rig released to W-31A Drill Well Operations. |
| Current: | Rig released to W-31A Drill Well Operations. |
| Planned: | Rig released to W-31A Drill Well Operations. |