DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS MARCH 2, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 287 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 209 | 209 |
| CAMERON | 1762 | 1762 |
| HALLIBURTON | 3566 | 3566 |
| SCHLUMBERGER | 2471 | 2471 |
| ISS | 279 | 2357 |

Well: FTA _A12a

Rig/Contractor: 	Rig 175	Report Date: March 2, 2007

Supervisor:	Steel, George

Moss, Ross

| AFE Number: AFE Number: | L0501H000 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days on AFE | 49.75 | AFE Cost/Days: | $10,210,000 |
| Daily Cost: | $183,108 |  |  |
| Total Cost: | $8,611,495 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | FTA_A12a |
| --- | --- |
| Management Summary: | Continue laying out 4" Dill pipe. Install Geo-services & Anadril sensors. Fit vent lines to bulk tanks. Dress top drive. Install stabbing board. Continue to install drains. Dress rig floor. Cont to work on DNV commissioning checklist. |
| Current: | General rig up operations. |
| Planned: | Continue w/rig up operations |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS MARCH 2, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 287 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 209 | 209 |
| CAMERON | 1762 | 1762 |
| HALLIBURTON | 3566 | 3566 |
| SCHLUMBERGER | 2471 | 2471 |
| ISS | 279 | 2357 |

Well: HLA_A16

Rig/Contractor: 	Rig 453	Report Date: March 2, 2007

Supervisor:	Smith, Gary G

Stead, Cory

| AFE Number: AFE Number: | L0501H210 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days on AFE | 2.13 | AFE Cost/Days: | $6,614,569 |
| Daily Cost: | $186,589 |  |  |
| Total Cost: | $398,530 | Planned MD/TVD: | 2,535.30 / 3,012.05 |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A16 |
| --- | --- |
| Management Summary: | Well with Construction for A16 surface casing repair. Rig crews continue general rig maintenance & housekeeping. Complete mud pump fluid end overhaul. |
| Current: | Well w/ Construction for surface casing repair. |
| Planned: | Construction continue w/ surface casing repair. |