DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS October 23, 2006

| RIG 453 | 158 | 363 |
| --- | --- | --- |
| CAMERON | 1633 | 1633 |
| HALLIBURTON | 3421 | 3421 |
| SCHLUMBERGER | 2362 | 2362 |
| ISDL | 158 | 647 |
| ISS | 147 | 2357 |

Well: WKF_W23A

Rig/Contractor: 	Rig 453	Report Date: October 23, 2006

Supervisor:	George, Steel

Stead, Cory

| AFE Number: | L0501G660 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 12.2 | AFE Cost/Days: | $5,948,157 |
| Daily Cost: | $217,881 |  |  |
| Total Cost: | $2,573,833 | Planned MD/TVD: | 3339.00/2797.24 |
| Casing Size: |  | Actual MD/TVD: | 3338.00/2382.04 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W23A |
| --- | --- |
| Management Summary: | RIH to 3257m. Drill to TD at 3338m. Circulate hole clean. POOH to shoe & circulate hole clean. Service rig. POOH & rack BHA. Held BOP drills. |
| Current: | Racking BHA. |
| Planned: | M/U & RIH w/logging BHA and log well. |