DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS JANUARY 5, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 231 | 363 |
| --- | --- | --- |
| CAMERON | 1685 | 1685 |
| HALLIBURTON | 3472 | 3472 |
| SCHLUMBERGER | 2414 | 2414 |
| ISDL | 231 | 647 |
| ISS | 219 | 2357 |

Well: HLA_A2B

Rig/Contractor: 	Rig 453	Report Date: January 5, 2007

Supervisor:	Davis, Brian

| AFE Number: AFE Number: | L0501G207 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 5.00 | AFE Cost/Days: | $5,677,031 |
| Daily Cost: | $225,023 |  |  |
| Total Cost: | $1,122,320 | Planned MD/TVD: | 3,299.00/3,058.68 |
| Casing Size: |  | Actual MD/TVD: | 1,969.00/1,524.27 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2B |
| --- | --- |
| Management Summary: | Drill, steer & survey 8½" hole from 1558m to 1969m. Held BOP drills. |
| Current: | Drlg 8.5" hole at 1969m |
| Planned: | Cont.Drlg 8.5" hole to 2900m, trip for LWD & tapered string |