DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 04, 2006

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 278 | 363 |
| --- | --- | --- |
| CAMERON | 5531 | 5536 |
| HALLIBURTON | 3353 | 3352 |
| SCHLUMBERGER | 2133 | 2132 |
| ISDL | 278 | 647 |
| ISS | 66 | 2361 |

Well: WKF_W8

Rig/Contractor: 	Rig 453	Report Date: August 04, 2006

Supervisor:	Campbell, Glen R

Steel, George A

| AFE Number: | 40000455 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 3.3 | AFE Cost/Days: | $1,589,300 |
| Daily Cost: | $183,675 |  |  |
| Total Cost: | $580,105 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W8 |
| --- | --- |
| Management Summary: | Bullhead well, w/line pull SSSV & set 2.313" XN plug @ 2404m. Pull lower CGLV @ 1635m & water well out. Install DGLV @ 1635m. P/test tbg to 1000psi & PA to 500psi, solid. N/d w/line, n/up riser/BOP. Prep to changeout annular.. |
| Current: | Preparing for cement plug #1. |
| Planned: | Lay 1st cmt plug. POOH 2-7/8" completion. |