DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 24, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 298 | 363 |
| --- | --- | --- |
| CAMERON | 5551 | 5587 |
| HALLIBURTON | 3373 | 3372 |
| SCHLUMBERGER | 2153 | 24 |
| ISDL | 298 | 647 |
| ISS | 86 | 2367 |

Well: WKF_W21A

Rig/Contractor: 	Rig 453	Report Date: August 24, 2006

Supervisor:	Booker, John

Davis, Brian

| AFE Number: | L0501G658 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 9.0 | AFE Cost/Days: | $5,120,000 |
| Daily Cost: | $222,726 |  |  |
| Total Cost: | $2,031,889 | Planned MD/TVD: | 2564.00/2403.00 |
| Casing Size: |  | Actual MD/TVD: | 2575.00/2412.60 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W21A |
| --- | --- |
| Management Summary: | RIH t/ TD 2575m. Pump 35 bbl sweep, circ hole clean, add 2% EBL. Condition mud. Held Trip Drills. POH inside shoe, pump 35 bbl sweep, POH. L/dn BHA. Change UPR's. Recover wear bushing, Bonnet test BOP's. Rig to & run 7" csg. |
| Current: | Running 7" Production Casing @ 630m |
| Planned: | Run & Cement 7" Production Casing. |