DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 31, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 105 | 363 |
| --- | --- | --- |
| CAMERON | 1580 | 1580 |
| HALLIBURTON | 3368 | 3367 |
| SCHLUMBERGER | 2318 | 2318 |
| ISDL | 105 | 647 |
| ISS | 94 | 2,328 |

Well: WKF_W21A

Rig/Contractor: 	Rig 453	Report Date: August 31, 2006

Supervisor:	Basset, Anthony A

Steel, George A

| AFE Number: | 40000459 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 1.3 | AFE Cost/Days: | $1,576,000 |
| Daily Cost: | $185,559 |  |  |
| Total Cost: | $261,559 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 2952.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6, P&A |
| --- | --- |
| Management Summary: | Rotate BOP 180°. Skid to W-6. R/up w/line, pull SSSV. Pull DGLV & circ well to ISW. RIH DGLV, wire parted, lost tools downhole. Organise fishing tools from FLA. P/test BOP etc off critical path. Unload fishing cont from boat. |
| Current: | Preparing to fish dropped w/line tools. |
| Planned: | Fish wire, set DGLV, p/test plug, set BPV, N/D tree, N/U BOP. |