DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS FEBRUARY 16, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 273 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 195 | 195 |
| CAMERON | 1748 | 1748 |
| HALLIBURTON | 3552 | 3552 |
| SCHLUMBERGER | 2457 | 2457 |
| ISS | 265 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: February 16, 2007

Supervisor:	Bareswill, J R (Dicky)

Smith, Gary G

| AFE Number: AFE Number: | L0501G208 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days on AFE | 23.5 | AFE Cost/Days: | $6,507,763 |
| Daily Cost: | $229,753 |  |  |
| Total Cost: | $5,444,109 | Planned MD/TVD: | 2,984.99/2,616.57 |
| Casing Size: |  | Actual MD/TVD: | 2,991.00/2,452.97 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM's. Held trip drill before running casing. Installed casing rams, shell tested and performed BOP function test. Running 7" casing at 2333m. |
| Current: | Running 7" casing |
| Planned: | Circ./Cmt. 7" casing |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS FEBRUARY 16, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 273 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 195 | 195 |
| CAMERON | 1748 | 1748 |
| HALLIBURTON | 3552 | 3552 |
| SCHLUMBERGER | 2457 | 2457 |
| ISS | 265 | 2357 |

Well: FTA _A12a

Rig/Contractor: 	Rig 175	Report Date: February 16, 2007

Supervisor:	Steel, George

Bennett, James

| AFE Number: AFE Number: | L0501H000 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days on AFE | 35.71 | AFE Cost/Days: | $10,210,000 |
| Daily Cost: | $181,983 |  |  |
| Total Cost: | $6,084,138 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | FTA_A12a |
| --- | --- |
| Management Summary: | PTSM's. Torque deadman anchor and clamps. Remove hyd tugger line and install new wire on both drill floor tuggers. Run electric cables in monkey board and fit out with safety items. Install sheaves on monkey board. Assist mechanic w/ hyd system. Position intermediate mast section into "J" hooks and secure for scoping. Scope mast section to working height for monkey board installation. Install support legs to monkey board. Hang monkey board in "J" hooks and secure same. Scope out mast to place middle intermediate section onto stops. Secure tugger lines into deflector sheaves. Unload baskets and containers in preparation for back load. Service Far Scandia. Unload remainder of mast sections from boat. Plumb up break cooling lines. Install drill water and emergency hoses between the dsm and piping suitcase. Continue to fit kill line flange on BOP. PSN: welding shims and stubs to DSM. Fix fire / gas in drilling office. Prep to fit centrifuge, 8" butterfly and electric motor to mud ditch. Power up air lift compressor. Prep to wire in CMS on howco unit. Fit lights to howco unit. Power outlets for extra dryers and washing machines. Rig up 66% complete. |
| Current: | Rig up. Service Far Scandia. |
| Planned: | Continue rig up. |