DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 07, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 112 | 363 |
| --- | --- | --- |
| CAMERON | 1587 | 1587 |
| HALLIBURTON | 3375 | 3375 |
| SCHLUMBERGER | 2325 | 2325 |
| ISDL | 112 | 647 |
| ISS | 101 | 2328 |

Well: WKF_W6

Rig/Contractor: 	Rig 453	Report Date: September 07, 2006

Supervisor:	Campbell, Glenn R

Steel, George A

| AFE Number: | 40000459 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 8.3 | AFE Cost/Days: | $1,576,600 |
| Daily Cost: | $52,704 |  |  |
| Total Cost: | $1,447,648 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 647.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6 |
| --- | --- |
| Management Summary: | P&A Operations complete. MPI Program for critical rig equipment complete. MPI Program for general rig equipment ongoing. Rig Operations Transferred to Drill Well AFE. |
| Current: | Rig Operations Transferred to Drill Well AFE. |
| Planned: | Rig Operations Transferred to Drill Well AFE. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 07, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 112 | 363 |
| --- | --- | --- |
| CAMERON | 1587 | 1587 |
| HALLIBURTON | 3375 | 3375 |
| SCHLUMBERGER | 2325 | 2325 |
| ISDL | 112 | 647 |
| ISS | 101 | 2328 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 07, 2006

Supervisor:	Campbell, Glenn R

Steel, George A

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | .7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $207,223 |  |  |
| Total Cost: | $207,223 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 702.50/642.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | Complete P&A. M/up test assemblies & p/test rams. Set w/bushing. M/up steerable 8½" BHA & RIH to 558m. Slip & cut, rig service. RIH & tag TOC @ 647m. Drill out cmt to 10-3/4" csg shoe, kick off 90° left, currently @ 702.5m. Trip drill. |
| Current: | Kicking off plug @ 702.5m. |
| Planned: | Drill/steer/survey 8½" hole to +/-2800m. |