DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 06, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 111 | 363 |
| --- | --- | --- |
| CAMERON | 1586 | 1586 |
| HALLIBURTON | 3374 | 3374 |
| SCHLUMBERGER | 2324 | 2324 |
| ISDL | 111 | 647 |
| ISS | 100 | 2328 |

Well: WKF_W6

Rig/Contractor: 	Rig 453	Report Date: September 06, 2006

Supervisor:	Campbell, Glenn R

Steel, George A

| AFE Number: | 40000459 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 7.3 | AFE Cost/Days: | $1,576,600 |
| Daily Cost: | $181,362 |  |  |
| Total Cost: | $1,405,794 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 647.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6 |
| --- | --- |
| Management Summary: | P/up new 5" HWDP. RIH 5" d/pipe & tag TOC @ 647m. POOH 5" d/pipe & 5" HWDP. P/test surface csg to 1000psi/15mins, solid. POOH 4" d/pipe. Jet BOP/bradenhead clean. MPI testing critical rig equipment. Trip drill. |
| Current: | MPI testing critical rig equipment. |
| Planned: | Complete MPI testing. Transfer to drilling AFE. |