DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 11, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 114 | 363 |
| --- | --- | --- |
| CAMERON | 1589 | 1589 |
| HALLIBURTON | 3377 | 3377 |
| SCHLUMBERGER | 2327 | 2327 |
| ISDL | 114 | 647 |
| ISS | 103 | 2328 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 09, 2006

Supervisor:	Campbell, Glenn R

Davis, Brian

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 2.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $257,400 |  |  |
| Total Cost: | $718,564 | Planned MD/TVD: | 3477.00/2368.00 |
| Casing Size: |  | Actual MD/TVD: | 1477.00/1174.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | Drill 8½" hole to 1447m. Rig service. Record SCR's. Conduct pit drills. Drill 8½" hole to 1477m. |
| Current: | Drilling 8½" Hole @ 1477m. |
| Planned: | Drill & Survey 8½" Production Hole. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 11, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 115 | 363 |
| --- | --- | --- |
| CAMERON | 1590 | 1590 |
| HALLIBURTON | 3378 | 3378 |
| SCHLUMBERGER | 2328 | 2328 |
| ISDL | 115 | 647 |
| ISS | 104 | 2328 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 10, 2006

Supervisor:	Campbell, Glenn R

Davis, Brian

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 3.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $255,313 |  |  |
| Total Cost: | $973,877 | Planned MD/TVD: | 3477.00/2368.00 |
| Casing Size: |  | Actual MD/TVD: | 1919.00/1437.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | Drilled 8½" Hole to 1908m. Serviced Work Boat. Serviced Rig. Conducted Pit drills. Recorded SCR's. Drilled 8½" Hole to 1919m. |
| Current: | Drilling 8½" Hole @ 1919m. |
| Planned: | Drill & Survey 8½" Production Hole. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 11, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 116 | 363 |
| --- | --- | --- |
| CAMERON | 1591 | 1591 |
| HALLIBURTON | 3379 | 3379 |
| SCHLUMBERGER | 2329 | 2329 |
| ISDL | 116 | 647 |
| ISS | 105 | 2328 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 11, 2006

Supervisor:	Campbell, Glenn R

Davis, Brian

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 4.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $257,614 |  |  |
| Total Cost: | $1,231,491 | Planned MD/TVD: | 3477.00/2368.00 |
| Casing Size: |  | Actual MD/TVD: | 2337.00/1687.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | Drilled 8½" Hole to 2166m. Responded to Platform Weekly Emergency Drill. Changed Swabs in #1 & #2 mud pumps during connections. Recorded SCR's. Conducted Pit drills. Serviced Rig. Serviced Work Boat. Drilled 8½" Hole to 2337m. |
| Current: | Drilling 8½" Hole @ 2337m. |
| Planned: | Drill & Survey 8½" Production Hole. |