DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 20, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 125 | 363 |
| --- | --- | --- |
| CAMERON | 1600 | 1600 |
| HALLIBURTON | 3388 | 3388 |
| SCHLUMBERGER | 2338 | 2338 |
| ISDL | 125 | 647 |
| ISS | 114 | 2329 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 20, 2006

Supervisor:	Bennett, James

Davis, Brian

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 13.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $ 213,326 |  |  |
| Total Cost: | $ 2,938,666 | Planned MD/TVD: | 3477.00/2368.00 |
| Casing Size: |  | Actual MD/TVD: | 3477.00/2371.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | RIH & Deploy Logging Tools. Log 8½" Hole from 3474m - 3112m, 1235m - 1040m. POH. L/out logging tools & excess 5" DP & HWDP. RIH w/ cleanout BHA to 172m. Slip & cut drill line. Rig service. RIH to 315m. Trip drill. |
| Current: | RIH with wiper BHA @ 315m. |
| Planned: | RIH with wiper BHA to 3477m. POH. Prepare to run 7" casing. |