DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 26, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 131 | 363 |
| --- | --- | --- |
| CAMERON | 1606 | 1606 |
| HALLIBURTON | 3394 | 3394 |
| SCHLUMBERGER | 2335 | 2335 |
| ISDL | 131 | 647 |
| ISS | 120 | 2336 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 26, 2006

Supervisor:	Bennett, James M.

Steel, George A.

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 19.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $ 173,573 |  |  |
| Total Cost: | $ 4,010,514 | Planned MD/TVD: | 3477.00/2368.00 |
| Casing Size: |  | Actual MD/TVD: | 3477.00/2371.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | POOH w/ cleanout BHA from 980m to surface. Function test BOP remotes. Clear rig floor. M/up w/brushing running tool & pull w/brushing. Jet stack & casing head. M/up p/test assembly & shell test BOP. Conduct rig service. RIH with casing to 2105m. |
| Current: | RIH w/ 7” production casing @ 2105m. |
| Planned: | RIH w/7” casing to bottom. Prepare to cement casing. |