DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 29, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 134 | 363 |
| --- | --- | --- |
| CAMERON | 1609 | 1609 |
| HALLIBURTON | 3397 | 3397 |
| SCHLUMBERGER | 2338 | 2338 |
| ISDL | 134 | 647 |
| ISS | 123 | 2339 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 29, 2006

Supervisor:	Steel, George A.

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 22.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $ 224,092 |  |  |
| Total Cost: | $ 5,013,023 | Planned MD/TVD: | 3477.00/ |
| Casing Size: |  | Actual MD/TVD: | 3477.00/2371.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | P/test 7" casing 3000psi. L/out test assembly, set w/bushing. P/up 7" casing scraper & RIH to tag @ 3442m. Circ well to s/water & POOH laying down 110 jnts 4" d/pipe. Slip & cut 108' d/line. Rig service. Trip drills. |
| Current: | POOH with 4" d/pipe. |
| Planned: | R/up Sch & perforate well. |