WEEKLY REPORT

Week Ending		27 September 2009

_______________________________________________________________________________

Well			GV Pastoria 1

Location		As being drilled

282591 m E	5876739 m N	Zone 55	(GDA 94)

Drilling Contractor 	Titeline Pty Ltd, Ballarat (Rig No.13)

Well Depth		128.3 metres

Well Details		0 – 2.1 m		Open Hole 	170mm

2.1 – 98.8 m		PQ Core

98.8 – 128.3 m	HQ Core

Casing			0 – 2.1 m 	PVC	150mm

0 – 98.8 m	HW

Other	No issues

________________________________________________________________________________

Safety	No incidents to report.

Environment	The site refurbishment of GV Cameron 1/2 and GV Leishman 2 have still been delayed due to ongoing poor weather conditions. The site and approaches to the site have been too wet and boggy. The site and the approaches will be allowed to dry out before another attempt will be made to complete refurbishment of the site.

Landholder Issues

No issues to report

Other		GV Pastoria 1 commenced drilling on 22 September 2009.

GV Baynton 1 will follow the completion of GV Pastoria 1.

Kate Parnell

Geogen Victoria