WEEKLY REPORT

Week Ending		6 September 2009

_______________________________________________________________________________

Well			GV Cameron 2

Location		As drilled

748903 m E	5878549 m N	Zone 54	(GDA 94)

Drilling Contractor 	Titeline Pty Ltd, Ballarat (Rig No.13)

Well Depth		320.0 metres		Target Depth

Well Details		0 – 6.6 m		Open Hole 	170mm

6.6 – 52.2 m		PQ Core

52.2 – 92.1 m		Open Hole	PCD

92.1 – 123.0 m	PQ Core

123.0 – 320.0 m	HQ Core

Casing			0 – 6.6 m 	PVC	150mm

O – 123 m	HW 	cemented

Other	No issues

________________________________________________________________________________

Safety	No incidents to report.

Environment	No issues to report

Landholder Issues

No issues to report

Other		GV Cameron 2 commenced drilling 28 August 2009

GV Cameron 2 completed drilling on 6 September 2009

Poly casing to be run in well on 7 September 2009

GV Leishman 2 is expected to commence drilling on 9 September 2009

Rob Murphy

Geogen Victoria

Ballarat Operations