| Date: | 18 Oct 2009 | Report Number: | 2 |
| --- | --- | --- | --- |
| Report Period: | 0000-2400 Hours | Last Casing Shoe: | N/A |
| Depth @ 2400hrs: | 0 mMDRT | Last Casing Size: | N/A |
| Previous 2400hr depth: | N/A mMDRT | Current Bit Size: | N/A |
| Progress: | 0 m | FIT: | N/A |
| Lag Depth: | N/A | Mud Weight: | N/A |
| Water Depth: | 485.0 m LAT (TBC) | ECD: | N/A |
| RT: | 21.5 m | Mud Type: | N/A |
| Last Survey Depth: | N/A | Mud Chlorides: | N/A |
| Deviation: | N/A | Est. Pore Press: | N/A |

## OPERATIONS SUMMARY

| 24 HOUR SUMMARY TO MIDNIGHT: | Completed deployment of rig anchors. Tensioned and positioned the rig via anchors. Made up 444 mm (17.5”) BHA. Ballasted down to drilling draft whilst picking up and making up 444 mm (17-1/2”) BHA. Made up and racked back 5 stands HWDP. Picked up and racked back 39 joints of 127 mm (5”) drill pipe. |
| --- | --- |
| NEXT 24 HOURS: | Make up 914 mm (36”) BHA with TGB. Prepare spud mud. Drill 914 mm (36”) top hole and displace hole to mud. POOH to run 762 mm (30”) casing. |
| MIDNIGHT TO 0600hrs SUMMARY: | Installed TGB and commenced running in with 914 mm (36”) BHA. |
| CURRENT OPERATION @ 06:00hrs: | Running in with 914 mm (36”) BHA at 262 mMDRT. |

## GEOLOGICAL SUMMARY

LITHOLOGY

# No new formation drilled.

HYDROCARBON FLUORESCENCE

No new formation drilled.

# GAS SUMMARY

| Background | Total GAS (%) | C1 (%) | C2 (%) | C3 (%) | IC4 (%) | NC4 (%) | IC5 (%) | NC5 (%) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No drilling | - | - | - | - | - | - | - | - |
| Peaks | Total GAS (%) | C1 (%) | C2 (%) | C3 (%) | iC4 (%) | NC4 (%) | IC5 (%) | NC5 (%) |
| N/A | - | - | - | - | - | - | - | - |
| Connection | Total GAS (%) | C1 (%) | C2 (%) | C3 (%) | IC4 (%) | NC4 (%) | IC5 (%) | NC5 (%) |
| N/A | - | - | - | - | - | - | - | - |
| Trip | Total GAS (%) | C1 (%) | C2 (%) | C3 (%) | IC4 (%) | NC4 (%) | IC5 (%) | NC5 (%) |
| N/A | - | - | - | - | - | - | - | - |

FORMATION PRESSURE ESTIMATION

| ITEM | REMARKS |
| --- | --- |
| Mud weight | N/A |
| Connection gas | N/A |
| Trip gas | N/A |
| Background gas | N/A |
| Dxc exponent | N/A |
| ROP | N/A |
| Ditch cuttings | N/A |
| Mud temperature out | N/A |
| MWD resistivity | N/A |
| Pore Pressure Estimate | N/A |

# SAMPLE QUALITY

No drilling.

### MUDLOGGING EQUIPMENT/PERSONNEL

Personnel: 2x Data Engineers, 4x Mudloggers (sharing sample catching duties).

Equipment: All consumables checked and sufficient to complete well.  All well monitoring sensors are functional. Gas chromatograph has been started to warm up ionisation sensor and will be calibrated tomorrow (Not required till the 311 mm hole section). The calcimeter was also calibrated.

BHI are having issues exporting drilling and gas ascii data from the database into a LAS file. Some parameters are missing after exporting the data. BHI are troubleshooting this problem with the assistance from town support.

### MWD/LWD

Personnel:  2x LWD Engineers

2x Directional Drillers

Equipment: Primary tool for the 444 mm (17-1/2”) section has been made up and racked back in the derrick. Tools for the 311 mm (12-1/4”) section have not yet arrived to the rig.

###### WIRELINE

Personnel: No crew onboard.

### WELLSITE GEOLOGISTS

David Hartney / Todd Teasdale

| FIELD REPORTED PROVISIONAL FORMATION TOPS |
| --- |
| Formation | Marker | Predicted Top (m) | Actual Top (m) | Diff. | Reason |
|  |  | MDRT | TVDSS | +/- | MDRT | TVDRT | TVDSS | (MD) |  |
| Seabed |  | 506.5 | 485 | 15 |  |  |  |  |  |
| Port Campbell Limestone |  | 731.5 | 710 | 30 |  |  |  |  |  |
| Gellibrand Marl |  | 1022.5 | 1001 | 30 |  |  |  |  |  |
| Base Miocene Marker |  | 1313.5 | 1292 | 40 |  |  |  |  |  |
| Narrawaturk Marl |  | 1585.5 | 1564 | 70 |  |  |  |  |  |
| Dilwyn Formation |  | 1640.5 | 1619 | 70 |  |  |  |  |  |
| Massacre Formation |  | 1690.5 | 1669 | 70 |  |  |  |  |  |
| Skull Creek Formation |  | 2087.5 | 2066 | 90 |  |  |  |  |  |
| Thylacine Member |  | 2814.5 | 2793 | 170 |  |  |  |  |  |
| Flaxman Formation |  | 2840.5 | 2819 | 180 |  |  |  |  |  |
| Waare Formation |  | 3136.5 | 3115 | 220 |  |  |  |  |  |
| Eumeralla Formation |  | 3258.5 | 3237 | 240 |  |  |  |  |  |
| TD |  | 3308 | 3287 | 240 |  |  |  |  |  |

Note: All depths LAT

CUTTINGS SAMPLING SUMMARY

| Depth Interval (mMDRT) | Sampling rate | Samples missed |
| --- | --- | --- |
| No drilling |  |  |

MUD / MUD FILTRATE SAMPLES

| Depth (mMDRT) | Sample type |
| --- | --- |
| No drilling |  |

ISOTUBE SAMPLES

| Depth (mMDRT) | Date | Time | TG% | Remarks |
| --- | --- | --- | --- | --- |
| No drilling |  |  |  |  |

# DEPTH TABLE

|  | mMDRT unless otherwise stated | Precision of depth quoted | Remark |
| --- | --- | --- | --- |
| RTE | 21.5 m above LAT | 1dp |  |
| Mudline |  | 1dp |  |
| Water Depth |  | 1dp |  |
| 914 mm (36”) TD |  | 0dp |  |
| 508 mm (20”) csg shoe |  | 0dp |  |
| 445mm (17-1/2”) TD |  | 0dp |  |
| 340mm (13-3/8”) csg shoe |  | 0dp |  |
| 311mm (12-1/4”) TD |  | 0dp |  |