Report for : Dan Daniels / Mark Calicutt  / Andy Choy

Compiled by : Gareth Munro / Dan Dennis

| WELL | WKF W12A |
| --- | --- |
| DATE | 30-11-2009 |
| REPORT # | 2 |
| MIDNIGHT ACTIVITY | Pressure test BOP’s to 300 / 5000 psi |  | ROP DATA (LAST 24 hours) | m/hr | DEPTH (m) |
| MIDNIGHT DEPTH | - |  | MINIMUM | - | - |
| TVD | - |  | MAXIMUM | - | - |
| PROGRESS LAST 24 hrs | - |  | AVERAGE | - | - |

| PRELIMINARY FIELD PICKS | ACTUAL TOP (mMDRT) | ACTUAL TOP (mTVDRT) | ACTUAL TOP (mTVDSS) RT to MSL | HIGH/ LOW (mTVD) | PROGNOSED TOP (mMDRT) | PROGNOSED TOP (mTVDRT) |
| --- | --- | --- | --- | --- | --- | --- |

| Current Formation | - |
| --- | --- |

| GAS DATA | DEPTH (m) | TOTAL GAS (U) | C1 % | C2 % | C3 % | C4 % | C5 % | H2S ppm |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MAX (Reserval) | - | - | - | - | - | - | - | - |
| MAX (GFF) | - | - | - | - | - | - | - | - |
| BG (Reserval) | - | - | - | - | - | - | - | - |
| BG (GFF) | - | - | - | - | - | - | - | - |
| TRIP GAS (Reserval) | - | - | - | - | - | - | - | - |
| TRIP GAS (GFF) | - | - | - | - | - | - | - | - |
| CONNECTION GAS | - | - | - | - | - | - | - | - |

| BIT DATA | PRESENT BIT | PREVIOUS BIT |
| --- | --- | --- |
| BIT No. |  |  |
| SIZE (in) |  |  |
| MANUFACTURER/TYPE |  |  |
| JETS (/32 inch) |  |  |
| DEPTH IN (m) |  |  |
| DEPTH OUT (m) |  |  |
| METRES ON RUN (m) |  |  |
| HRS ON BTM 24hrs/total |  |  |
| BIT CONDITION |  |  |
| RPM RANGE 24hrs |  |  |
| Pump Hrs 24 hrs / total |  |  |
| Krevs 24 hrs / total |  |  |

| 24 HOUR SUMMARY | Continue to reinstate rig, back load and prepare to put traction motors on, Stop lifts from boat due rough seas. Conduct hazard hunt. Bleed down W8 surface annulus and remove abandonment flange. Continue to rig up surface lines on mud system. Nipple up compact housing and rig up scaffolding handrails around deck opening. Nipple up riser, BOP’s, bell nipple, flow lines and fill up lines. Dog BOP straight, Hi torque all riser and flange bolts. Change liners and swab on mud pumps 1 and 2, install traction motors on mud pump 3. Change out middle rams on BOP’s to 3-1/2” -5-1/2” VBR’s. Continue to dress mud pumps and clear rig floor of excess equipment. Run in hole 5-1/2” drill pipe to 122.0 mMDRT, dress test plug with new seals and make up 5-1/2” test assembly. Fill and flush BOP’s and manifolds with seawater. Function test BOP’s from all station and conduct Koomey volume test. Contuct line test 300 / 5000 psi for 5 minutes. Test annular 300 / 5000 psi for 5 minutes. Test BOP’s, TDS, TIW’s, grey valves, mud pumps, choke, stand pipe and cement manifolds 300 / 5000 psi for 5 minutes. HCR kill valve and choke valve # 16 leaked, function grease and work valves, good test. |
| --- | --- |
| 01-12-2009 5 AM UPDATE | Test BOP’s, TDS, TIW’s, grey valves, mud pumps, choke, stand pipe and cement manifolds 300 / 5000 psi for 5 minutes. HCR kill valve and choke valve # 16 leaked, function grease and work valves, good test. |