| PETRO TECH PTY LTD A.B.N. 009 116 429 | Registered Office: Level 14, 500 Collins Street, Melbourne, Vic. 3000 Phone: (03) 9629 1566 | Postal Address PO Box 300, Collins Street West Melbourne Vic. 8007 Fax: (03) 9629 1624 |
| --- | --- | --- |

# Wombat-2 Wellsite

# Via Seaspray

August 17th 2009

# Wombat-2 Re-Fraccing Weekly Report – August 11th to August 17th 2009

Well History

The Wombat-2 well was drilled in March 2004 to a total depth of 1,550 m depth, and completed with a 2-7/8th inch tubing string set inside 7 inch casing. The casing was perforated across the gas-bearing zone at 1,470 m depth and this zone was fracture stimulated in June 2004. Approximately 73,000 lbs of proppant was emplaced into the formation and the well was then flowed back. Following a number of flow tests the well had stabilised at a gas rate of approximately 680,000 scf/d. This re-fraccing program has been designed to emplace approximately 180,000 lbs of proppant into the formation to achieve an economically viable gas flow rate in excess of 1.5 mmscf/d.

Weekly Progress

At 6:00 a.m. today (17/8/2009) the well was flowing through the separator unit on a 24/64th inch choke with a gas rate of 491,000 scf/d and a tubing pressure of 209 psi. The well has been flowed consistently through a 24/64th inch choke from Tuesday (11/8/2009) to Friday (14/8/2009), and at 6:00 am on Tuesday (11/8/2009) the gas rate was 575,000 scf/d and the tubing pressure was 242 psi, whereas at 6:00 am on Friday (14/8/2009) the gas rate was 540,000 scf/d and the tubing pressure was 220 psi. The well consistently flowed between 0.25 and 0.5 bbl per hour through this period. The choke size was decreased to a 12/64th at 6:30 pm on Saturday (15/8/2009) and left to flow overnight, and at 6:00 am on Sunday (16/8/2009) the flow rate was 407,000 scf/d and the tubing pressure was 588 psi. The well failed to produce fluid on a 12/64th inch choke. The choke size was then incrementally increased (by a 4/64th inch every one hour) from a 12/64th to a 24/64th inch choke at 10:30 am on Sunday (16/8/2009). The well initially flowed 0.5 bbl of water per hour consistently for 5 hours after it was increased to a 24/64th inch choke, but then stabilised to between 0.25 and 0.5 bbl of water per hour. The return to a 24/64th inch choke also showed a similar flow rate and tubing pressure to measurements recorded before it was decreased to a 12/64th inch choke on Saturday (15/8/2009). Overall, the well continues to decrease by 15,000 to 20,000 scf and 3 to 5 psi per day. However, the fluid production is stable.

Next Week

Continue to flow well on a 24/64th inch choke and produce fluid prior to the remedial treatment to remove any remaining fluid blockage in the fracture. Preceding the treatment, the coiled tubing unit (CTU) is to conduct a tag to determine the depth, and therefore the extent of influx, of proppant at bottom of hole. If proppant is present above 1,509 m (4,950 ft) depth the CTU is to conduct a lift to remove it. The remedial treatment will then be conducted the following day and be ensued by the flow back to surface of the treatment fluids. Further operational activity will be pending well performance.

Health and Safety and Environment

No health, safety, or environmental incidents have occurred in the week period.

James P. Martindale

Petroleum Geologist

Lakes Oil N.L. as Operator for Petro Tech Pty. Ltd.